## Criterion C: Project schedule

|  |  |  |  |
| --- | --- | --- | --- |
|  | |  | |
|  |  | | |  |  | | |  | | |  | |  |  |
| Date | Action | | | Details | | | | | Comments and follow up | | | Date completed | | Criterion |
| 1st April 2017 | Searching for a potential client | | | A client is selected with brief discussion of their current problem | | | | |  | | | 7th April 2017 | | A |
| 8th April | Project and ideas discussed with the ITGS teacher | | | Approval received from teacher to move ahead with this project and start working on it | | | | |  | | | 9th April | | A |
| 20th April | Interview conducted with Dr. Asma. | | | Received overview of Dr. Asma’s current system, its inadequacies, and details of the kind of solution she requires are noted | | | | |  | | | 20th April | | A |
| 22nd April | Final discussion with Dr. Asma before development of product | | | The details of the Client’s problem and its inadequacies, along with the Client’s approval for the proposed solution are confirmed | | | | |  | | | 22nd April | | A |
| 23rd April | Discussion with ITGS teacher and formation of the product development flowchart | | | A thorough flowchart has been developed. It will be able to outline the flow of data in the product | | | | |  | | | 25th April | | B |
| 25th April | Requirements specification and specific performance criteria drafted | | | A detailed analysis of the requirements specification and specific performance criteria of the solution created | | | | |  | | | 26th April | | B |
| 28th May | Discussion with client about the solution plan document. | | | Above document shared with client and their feedback along with approval for the project collected | | | | |  | | | 29th May | | C |
| 10th June | Sample data collected | | | A very small amount of sample data is collected to test the future workability of the product | | | | |  | | | 14th June | | D |
| 16th June | Testing plan created | | | List of tests to perform on the database | | | | |  | | | 20th June | | D |
| 3rd July | Tables and relationships formed | | | All tables in the database are created and relationships formed between them along with addition of the sample data | | | | |  | | | 1st August | | D |
| 15th August | Development of the forms started | | | Forms that are linked with the tables made, as per data relationships | | | | |  | | | 1st October | | D |
| 15th November | Product Development started | | | Formation and implementation of reports, queries etc | | | | |  | | | 2nd January 2018 | | E |
| 2nd January 2018 | Product Development complete | | | Final product complete and ready | | | | |  | | | 2nd January 2018 | | E |
| 5th January | Product shown to client | | | Final product is shown to the client to see if she approves | | | | |  | | | 5th January | | E |  |  |  |  |  |
| 9th January | Product shown to ITGS teacher | | | Final product is shown to the ITGS teacher to check if she approves | | | | |  | | | 10th January | | E |  |  |  |  |  |
| 15th January | Feedback changes | | | Changes made in database based on feedback of client and teacher | | | | |  | | | 20th January | | F |  |  |  |  |  |
| 22nd January | Final meeting and interview with client | | | Interview with client regarding the evaluation of the product | | | | |  | | | 22nd January | | F |  |  |  |  |  |
| 24th January | Future Development | | | Possible recommendations for future development based on feedback of client noted | | | | |  | | | 25th January | | F |  |  |  |  |  |
| 25th January | Final look at all criteria | | | Checking of all criteria a final time to see if everything is in order and nothing is missed out | | | | |  | | | 26th January | | A-F |  |  |  |  |  |
| 27th January | Submission of final product | | | The final product along with all the criteria has been submitted to the teacher | | | | |  | | | 27th January | | A-F |  |  |  |  |  |
|  | | |  | | |  |  | | |  | | |  |  |  |  |  |  |